Project Charter

Template

Document Control

Document Information

| © | Information |
| --- | --- |
| Document Id | 001 |
| Document Owner | Time Bank Exchange Group |
| Issue Date | 09/29/25 |
| Last Saved Date | 10/02/25 |
| File Name | Project Charter |

Document History

| Version | Issue Date | Changes |
| --- | --- | --- |
| [1.0] | 09/29/25 | Document Initialization |
| [1.1] | 10/02/25 | Completed the charter |

Document Approvals

| Role | Name | Signature© | Date |
| --- | --- | --- | --- |
| Project Sponsor |  |  |  |
| Project Review Group |  |  |  |
| Project Manager© |  |  |  |
| Quality Manager (if applicable) |  |  |  |
| Procurement Manager (if applicable) |  |  |  |
| Communications Manager (if applicable) |  |  |  |
| Project Office Manager (if applicable) |  |  |  |

Table of Contents

Template Guide	1

1	Executive Summary	2

2	Project Definition	2

2.1	Vision	2

2.2	Objectives	2

2.3	Scope	3

2.4	Deliverables	3

3	Project Organisation	4

3.1	Customers	4

3.2	Stakeholders	4

3.3	Roles	5

3.4	Responsibilities	5

3.5	Structure	7

4	Project Plan	8

4.1	Approach	8

4.2	Overall Plan	8

4.3	Resource Plan	9

4.4	Financial Plan	10

4.5	Quality Plan	10

5	Project Considerations	11

5.1	Risks	11

5.2	Issues	11

5.3	Assumptions	12

5.4	Constraints	12

6	Appendix	12

6.1	Supporting Documentation	12

# Template Guide

What is a Project Charter?

A Project Charter is a document which outlines the purpose of the project, the way the project will be structured and how it will be successfully implemented. It describes the project:

- Vision, objectives, scope and deliverables (i.e. what we have to achieve)

- Stakeholders, roles and responsibilities (i.e. who will take part in it)

- Resource, financial and quality plans (i.e. how it will be undertaken). ©

The Project Charter may also be referred to as a “Terms of Reference (TOR)” or “Project Definition Report (PDR)”.

When do I use a Project Charter?

The Project Charter is usually presented by Senior Management within the business to an identified Business Sponsor. It is completed after the Business Case and Feasibility Study have been approved but before the Project Team is formally appointed.

Furthermore:

- The Project Charter defines the boundaries for the project. It describes in detail the scope of the project, within which all deliverables must be produced. Activities should be undertaken outside the defined scope of the project only if a valid ‘change request form’ has been approved by the Project Sponsor

- The next stage following approval of the Project Charter is the formal appointment of the project team. ©

How to use this template

This document provides a guide on the topics usually included in a Project Charter. Sections may be added, removed or redefined at your leisure to meet your particular business circumstance.  Example tables, diagrams and charts have been added (where suitable) to provide further guidance on how to complete each relevant section.

# Executive Summary

The proposed project is a Time Bank Exchange app designed to promote collaboration and knowledge sharing among students. The app allows users to list skills they can offer—such as tutoring in math, coding help, or editing papers. Instead of relying on money, the platform uses time as its currency. For every hour a student spends helping someone, they earn an hour of credit that can be redeemed to receive help in return. This time-based exchange system encourages fairness, builds trust, and fosters a supportive academic community. Key features of the app include user profiles to showcase skills and requests, a credit-tracking system, and scheduling tools to simplify session planning. The long-term vision is to strengthen collaboration, reduce barriers to learning, and create a balanced give-and-take environment where students can both teach and learn. The Time Bank Exchange app is simple in concept but has strong potential for impact in educational settings.

# Project Definition

The Time Bank Exchange App is a peer-to-peer platform that enables students to exchange skills and support using time as currency.

## Vision

Time Bank Exchange App envisions a student community where time is the currency of learning. By exchanging skills and support, students can both teach and learn, building fairness, collaboration, and mutual growth in every interaction.©

## Objectives

Business Objectives

- Promote peer-to-peer learning - Create a platform where students share their skills and knowledge through time-based exchanges.

- Encourage collaboration and community - Provide a rewarding system for both giving and receiving help from peers and tutors.

- Enhance academic success - Support students in improving learning outcomes by connecting them with peers and tutors who can provide targeted assistance.

- Ensure transparency and trust - Implement credit tracking, user profiles, and feedback mechanisms to build credibility amongst users.

Technology Objectives

- Develop a secure and scalable platform capable of handling growing numbers of users without compromising performance.

- Implement a reliable time-credit tracking system that records exchanges accurately and prevents misuse.

- Design a user-friendly interface for the mobile application to ensure easy navigation and accessibility.

- Implement profile management and skill listings so users can clearly showcase what they need and have to offer.

- Ensure data security by applying authentication methods and encryption.

## Scope

Define the scope of the project in terms of the business:

- Processes that will change: Peer-to-peer student support and skill-sharing will move from traditional methods to utilizing the Time Bank Exchange app.

- Organisational areas which will be affected: Student services and resources and IT for maintenance.

- Locations that will be impacted on: Designated campus student meeting areas will be options for in-person tutoring or virtual tutoring.

- Data that will be altered: Student profiles, skill listings, requests, schedules, tutoring feedback, and credit balances.

- Applications which will be installed and/or altered: The Time Bank Exchange app will need to be installed, perhaps being integrated with existing software i.e Canvas.

- Technologies which will be deployed and/or decommissioned: Cloud backend, mobile front-end, database, and notifications©

## Deliverables

| Item | Components© | Description |
| --- | --- | --- |
| Time Bank platform | Mobile app | List skills and help requests, manage profiles and time credits |
| Credit‑tracking system | Points ledger, Redemption logic | Add hours earned and subtract hours spent, with safeguards against misuse |
| Scheduling tool | Calendar integration, Session reminders | Book sessions and send reminders |
| User guides | Onboarding instructions, FAQ | Help new users get started |
| Data privacy & security plan | Policies, Compliance checklist | Outline how we protect personal data |

# Project Organisation

## Customers

| Customer | Representative© |
| --- | --- |
| College Students | Tim Wayne |
| Teachers | Paul Dean |

## Stakeholders

| Stakeholder© | Interested in |
| --- | --- |
| CEO | Alignment with company vision and strategy |
| Financial Controller | Alignment with the company budget |
| Health and Safety Office | Alignment with health and safety standards |
| Government body | Compliance with legislation |
| Industry body | Compliance with codes of practice |
| SAC Board of Directors | Alignment with the school vision and compliance with rules |

## Roles

| Role | Organisation© | Resource Name | Assignment Status | Assignment Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | San Antonio College | Dr. Julie Thompson | Assigned | 10/01/25 |
| Project Manager | Time Bank Exchange Group | Samuel Evans | Assigned | 10/02/25 |
| Developer | Time Bank Exchange Group | Jimmy Dean | Unassigned | - |
| Designer | Time Bank Exchange Group | Kenny Burns | Unassigned | - |
| Financial Coordinator | Time Bank Exchange Group | WIlie John | Assigned | 09/29/25 |
| Secretary | Time Bank Exchange Group | Jenny Lock | Assigned | 09/29/25 |
| Review Group | SAC Students | - | Unassigned | - |

## Responsibilities

Project Sponsor – Defines the vision and high-level objectives, approves the requirements and budget, authorises funding and major changes, reviews risks and issues, and signs off when the solution is complete.

Project Review Group – Helps shape the goals, reviews progress and quality at key milestones, ensures risks are identified and managed, and verifies that standards in the quality plan are followed.

Project Manager – Prepares the detailed project and quality plans, assigns tasks and manages resources, monitors schedule, cost, quality, and risk, implements project processes, and seeks approvals for changes.

Project Team Members – Complete assigned tasks, keep documentation up to date, report progress, risks, and issues to the Project Manager, and support one another to achieve project goals.

Developer – Builds and tests the core features of the app, fixes bugs, documents code, and works with the designer to connect the interface to the back-end.

Designer – Creates the user interface and layout, ensures the app is simple and accessible, produces design updates, and supports the developer with prototypes and visuals.

Financial Coordinator – Tracks and reports the project budget, manages spending against plan, keeps financial records organized, and alerts the Project Manager to risks of overspending.

Secretary – Records meeting notes, maintains the project calendar, organizes documents, and supports communication and scheduling for the team.

## Structure

Project Sponsor

Project Review Group

Developer

Project Manager

Financial Coordinator

Secretary

Designer

# Project Plan

## Approach

Describe the approach to be taken to implement each of the phases within the project.

| Phase | Approach© |
| --- | --- |
| Initiation | Define project scope and objectives, appoint the team, establish the Project Office, and gather initial requirements from stakeholders.. |
| Planning | Develop a project plan with tasks, timelines, milestones, and resource allocation. Identify risks, dependencies, and communication protocols. |
| Execution | Design and build the app, including UI, backend, database, and time-credit system. Conduct testing, collect pilot feedback, and refine features. |
| Closure | Perform final testing and security audits, release the app to students, and complete documentation |

## Overall Plan

Provide a summarized plan outlining the sequence of each of the phases listed above.

A more detailed Project Plan will be drawn up during the “Planning” phase of the project.

Milestones

List the major project milestones and the required delivery dates. A ‘milestone’ is a significant event or stage to be completed. Explain why each milestone is critical to the project, as follows:

| Milestone | Date© | Description |
| --- | --- | --- |
| Milestone Title | xx/yy/zz | Explain why the milestone date is critical to business |
| Project Kickoff | 01/01/26 | Officially start the project, confirm team roles, and establish the team office and scope |
| Requirements Gathering | 03/01/26 | Finalize the collection of all system and user requirements. Produce a requirements document reviewed and approved by stakeholders. |
| Pilot is completed | 06/30/26 | The first barebones working version of the application is completed for testing. |
| User Testing | 07/07/26- 08/01/26 | Gather feedback and complete user testing from pilot devs and our student expert consultants to make the necessary changes to our app to ensure user satisfaction |
| Full Launch | 01/01/27 | Complete full build and system testing of the application. Release the app to all students, complete with tutorials and support. |

Dependencies

List any project activities which:

- Will impact on another activity external to the project

- Will be impacted on by the non/delivery of another activity external to the project

| Project Activity | Impacts on | Impacted on by | Criticality© | Date |
| --- | --- | --- | --- | --- |
| Planned Activity | External Activity | External Activity | Low/Medium/High | xx/yy/zz |
| Requirements Gathering | Pilot Development | Stakeholder Input | High | 03/01/26 |
| Pilot | User Testing | Requirements completion | Medium | 06/30/26 |
| User Testing | Final App Development | Prototype Completion | High | 07/07/26- 08/01/26 |
| Final app development | Final launch | User Testing | High | 06/30/26 |
| Final launch | N/A | Final app development | High | 01/01/27 |

## Resource Plan

Summarize the duration and effort required for each project team member, as follows:

| Role | Start Date | End Date | % Effort |
| --- | --- | --- | --- |
| Project Role | xx/yy/zzzz | xx/yy/zzzz | xx/yy/zzzz |
| Project Manager | 01/01/26 | 01/01/27 | 100 |
| Developer | 03/01/26 | 12/20/26 | 60 |
| Secretary | 01/01/26 | 01/01/27 | 70 |
| Financial Coordinator | 01/01/26 | 01/01/27 | 90 |
| Designer | 03/01/26 | 12/20/26 | 50 |

A detailed Resource Plan will be drawn up during the “Planning” phase of this project.

## Financial Plan

Summarize the project budget approved (within the Business Case) as follows:

| Category | Cost© | Value |
| --- | --- | --- |
| People | - Salaries of project staff - Contractors and outsourced parties - Training courses | $ x $ x $ x |
| Physical | - Building premises for project team - Equipment and materials - Tools (computers, cabling, phones…) | $ x $ x $ x |
| Marketing | - Advertising / branding - Promotional materials - PR and communications | $ x $ x $ x |
| Organisational | - Operational downtime - Short-term loss in productivity - Cultural change | $ x $ x Describe |

## Quality Plan

Briefly describe the various processes to be undertaken to ensure the success of the project.

| Process© | Description |
| --- | --- |
| Quality Management | Use code reviews, unit tests and user acceptance tests |
| Change Management | Maintain a backlog of feature requests and use a simple change control process |
| Risk Management | Identify and monitor risks weekly and review mitigation plans at retrospectives |
| Issue Management | Log issues in a tracking tool and assign them for resolution with clear deadlines |
| Configuration Management | Use version control for code and documents, and track releases |
| Document Management | Store project documents in a shared repository with access controls |
| Acceptance Management | Define acceptance criteria for each feature and obtain sign‑off |
| Procurement Management | Follow school procurement processes when purchasing services or tools |
| Financial Management | Track expenditures against the budget and report variances |
| Timesheet Management | Record the time spent by each team member to compare with the planned effort |
| Project Reporting | Produce weekly status reports covering progress, risks, and next steps |
| Project Communications | Hold regular meetings and send updates to keep stakeholders informed |

# Project Considerations

## Risks

Summarize the most apparent risks associated with the project. Risks are defined as “any event which may adversely affect the ability of the solution to produce the required deliverables”. Risks may be Strategic, Environmental, Financial, Operational, Technical, Industrial, Competitive or Customer related.

| Description | Likelihood | Impact© | Mitigating Actions |
| --- | --- | --- | --- |
| Inability to recruit skilled resource | Low | Very High | Outsource project to a company with proven industry experience and appropriately skilled staff |
| Technology solution is unable to deliver required results | Medium | High | Complete a pilot project to prove the full technology solution |
| Additional capital expenditure may be required in addition to that approved | Medium | Medium | Maintain strict capital expenditure processes during the project |
| Low student usage | Medium | Very High | Conduct surveys on campus with students and teachers alike to gauge interest, provide demos and create incentives to encourage users to download |
| Data privacy concerns | Low | High | Implement 2FA and hire a security professional(s) that monitors traffic, conducts audits and makes sure we are compliant with data protection regulations |

## Issues

Summarize the highest priority issues associated with the project. Issues are defined as “any event which currently adversely affects the ability of the solution to produce the required deliverables”. Complete the following table:

| Description© | Priority | Resolution Actions |
| --- | --- | --- |
| Required capital expenditure funds have not been budgeted | High | Request funding approval as part of this proposal |
| Required computer software is only at ‘beta’ phase and has not yet been released live | Medium | Design solution based on current software version and adapt changes to solution once the final version of the software has been released |
| Council approval must be sought to implement the final solution | Low | Initiate the council approval process early so that it does not delay the final roll-out process. |

## Assumptions

List the major assumptions identified with the project to date. Examples include:

- Students will be willing to both tutor and receive tutoring.

- University leadership will support and promote the platform.

- Technical resources will be available according to the schedule.

- Existing calendar and authentication systems can be integrated without major changes.

## Constraints

List the major constraints identified with the project to date. Examples include:

- The financial budget allocated is fixed and does not allow for overspending

- There are limited technical resources available for the project

- Any bug fixes must be implemented after hours to minimize the operational impact on the application

- Ensuring data privacy is compliant with regulations

- Making sure support and updates fit within available staff and budget

- Success is dependent on student engagement and willingness to participate